Zhi Shen Yong, Andrew Sun, William Leung, Shane Blair

CSE 437S

Group 7

Paragraph Summary:

**Major Activities:**

1. Setup front end environment:
   1. Objective: Create starting point for web application front end
   2. Deliverable: Foundation for React site
   3. Progress: GitHub repo is ready to go, site can be run on localhost after Node install
   4. Time Remaining: None
   5. Next Steps: Determine back end framework and start foundation for that
   6. Remaining Obstacles: N/A
2. Mock up initial page designs:
   1. Objective: Determine a style scheme and page layout
   2. Deliverable: Front end site mockups
   3. Progress: Login, candidate preferences, and judge preferences pages
   4. Time Remaining: None for this design
   5. Next Steps: Model front end code after these mockups
   6. Remaining Obstacles: N/A

**Individual Contributions:**

* Zhi created our repo and setup the base code for the React front end. (3 hours)
* Andrew worked on the initial page design mockups. He created mockups for login and preference pages (5 hours)
* William worked on investigating algorithm choice for our solution and back end framework choice (3 hours)
* Shane worked on our group’s proposal and progress report. He also began some online courses in React (3 hours)